خیلی خوب.

پس می‌رویم سراغ **مهم‌ترین و حساس‌ترین بخش کل پروژه**:

# ✅ Realistic MVP Architecture for BCGSP

*(چیزی که واقعاً بشود در ۳–۴ ماه ساخت، لانچ کرد و از بازار بازخورد گرفت)*

اینجا عمداً **همه چیز را ساده می‌کنیم** بدون اینکه روح و مزیت رقابتی BCGSP از بین برود.

---

## اصل راهنما (Golden Rules MVP)

قبل از طراحی، ۵ قانون حیاتی:

1️⃣ **فقط یک مسئله را حل کن**

→ «تشخیص مشکل استراتژیک + پیشنهاد استراتژی»

2️⃣ **AI ≠ پیچیدگی**

→ Rule‑Based + LLM، نه ML سنگین

3️⃣ **Knowledge Graph حداقلی**

→ فقط نودها و روابط ضروری

4️⃣ **بدون Simulation پیچیده**

→ نسخه ساده با heuristic

5️⃣ **فقط یک Persona اصلی**

→ Founder / CEO SME

---

# 1. MVP Scope (چه چیزهایی داخل MVP هست / نیست)

### ✅ داخل MVP

- Strategic Diagnostic (100 سؤال)

- Strategic Health Score

- Top 3 Strategic Problems

- Top 3 Recommended Strategies

- Basic Execution Roadmap

- SME Dashboard

---

### ❌ خارج از MVP

- Marketplace

- Consultants

- Investor Portal

- Advanced Simulation

- Benchmarking جهانی

---

# 2. MVP System Architecture (ساده اما درست)

```

[Web App]

|

[API Backend]

|

[Strategy Engine]

|

[Data Layer]

```

---

## 2.1 Frontend (Web Only)

**Tech Stack**

- Next.js (React)

- Tailwind UI

- Chart.js / Recharts

**Pages**

1️⃣ Landing

2️⃣ Signup / Login

3️⃣ Diagnostic Questionnaire

4️⃣ Results

5️⃣ Strategy Recommendations

6️⃣ Roadmap Dashboard

---

## 2.2 Backend API

**Tech Stack**

- Node.js (NestJS) یا FastAPI

- REST API

- JWT Auth

**Core Services**

```

Auth Service

Company Service

Diagnostic Service

Strategy Service

Report Service

```

---

## 2.3 Data Layer (MVP Minimal)

### Relational DB (PostgreSQL)

Tables:

```

users

companies

diagnostic_answers

dimension_scores

problem_scores

strategy_recommendations

roadmaps

```

---

### Knowledge Graph (Neo4j — Minimal)

Nodes:

```

Problem

Strategy

Dimension

```

Relations:

```

PROBLEM_AFFECTS_DIMENSION

STRATEGY_SOLVES_PROBLEM

```

✅ فقط همین. نه بیشتر.

---

# 3. MVP Strategic Diagnostic Engine

### Input

- 100 سؤال

- Scale: 0–5

---

### Process

1️⃣ محاسبه امتیاز هر Dimension

2️⃣ نرمال‌سازی به 0–100

3️⃣ محاسبه Strategic Health Score

4️⃣ شناسایی Dimensions ضعیف

---

### Output

```

Strategic Health Score = 62 / 100

```

---

# 4. Strategic Problem Detection (MVP Logic)

### Problem Severity Score (PSS)

فرمول ساده:

\[

PSS_p = \sum (100 - Score_d) \times Weight_{p,d}

\]

---

### Selection Logic

```

Top 3 problems by PSS

```

---

### مثال

```

Problem: Weak Go-To-Market

Severity: High

```

---

# 5. Strategy Recommendation Engine (MVP Version)

### Strategy Library

- 20 استراتژی ثابت

- هر استراتژی شامل:

- Description

- Solves Problems

- Required Effort

- Expected Impact

---

### Matching Logic

```

For each detected problem:

Recommend 1 strategy

```

---

### LLM Usage (محدود و کنترل‌شده)

LLM فقط برای:

- Personalization text

- Explanation

- Roadmap wording

❌ نه برای تصمیم‌گیری اصلی

---

# 6. Execution Roadmap Generator

برای هر استراتژی:

```

Phase 1 (30 days)

- Task 1

- Task 2

Phase 2 (60 days)

- Task 3

- Task 4

```

---

### KPI Examples

```

Customer retention

CAC

Revenue growth

```

---

# 7. User Dashboard

Widgets:

- Strategic Health Score

- Top Problems

- Recommended Strategies

- Roadmap Progress

---

# 8. 4‑Month Build Plan

### Month 1

- UX/UI

- Diagnostic logic

- Database schema

---

### Month 2

- Strategy engine

- Knowledge graph (basic)

- Recommendation logic

---

### Month 3

- Dashboard

- Roadmap generator

- LLM integration

---

### Month 4

- Testing

- Pilot SMEs

- Feedback loop

---

# 9. MVP Team (حداقلی)

```

1 Product/Founder

1 Full‑Stack Dev

1 AI Engineer

1 UX Designer (Part‑time)

```

---

# 10. MVP Success Metrics

اگر بعد از لانچ:

✅ 30–50 SME active

✅ 60% completion of diagnostic

✅ 30% return users

✅ Qualitative feedback: “This helped my decisions”

→ MVP موفق است.

---

# چرا این MVP هوشمندانه است؟

✅ ارزش واقعی می‌دهد

✅ قابل ساخت است

✅ Data Moat را شروع می‌کند

✅ آماده جذب سرمایه است

---

## جمع‌بندی نهایی

ما عمداً:

- از **over‑engineering** فرار کردیم

- اما **DNA پلتفرم جهانی** را حفظ کردیم

این دقیقاً همان کاری است که:

```

Airbnb

Stripe

Notion

```

در MVP خود کردند.

---

اگر بخواهی، قدم بعدی می‌تواند یکی از این سه باشد:

1️⃣ **Design of AI Strategy Engine (Deep Dive)**

2️⃣ **Detailed API Specification (Ready for Dev Team)**

3️⃣ **12‑Month Startup Execution Roadmap (From MVP to Scale)**

اگر من جای تو بودم، قدم بعدی را این انتخاب می‌کردم:

**AI Strategy Engine – Detailed Design**

چون این «مغز واقعی» BCGSP است.